Project focus: To keep this project focused and manageable, I will concentrate on specific aspects of the website's functionality. The project will prioritize enhancing the customer experience in browsing, selecting, connecting, and ultimately purchasing services.

Work Breakdown Structure

1. Discover and understand the detail of all aspects of the problem.
   1. Identify the purpose of the project and procedures. 1 - 2 hours
   2. Identify and define use cases. 2-3 hours
   3. Identify and define information requirements. 1-2 hours
   4. Develop workflows and descriptions for the use cases. 4 hours
2. Design the components of the solution to the problem.
   1. Design input screens, output screens, and reports. 5 hours
   2. Design and build database (attributes, key, indexes). 2-3 hours
   3. Design overall architecture. 3 hours
   4. Design program details. 4 hours
3. Build the component and integrate everything into the solution.
   1. Code and unit test GUI layer program. +24 hours
   2. Code and unit test logic layers program. 24 hours
4. Perform all the system-level tests and then deploy the solution.
   1. Perform system functionality test. 8 hours
   2. Perform user acceptance tests. 8 hours

